Automotive Chaos Testing Framework

Proposal

General Motors

| Proposal prepared by | Walter Capers |
| --- | --- |
| Contact email | walter.capers@gm.com |
| Preparation date | October 27, 2025 |

Executive Summary

The Automotive Chaos Testing Framework is an advanced testing solution designed to evaluate infotainment application resilience under real-world stress conditions.  Operating within a controlled environment, such as a bench or an emulator, it allows developers and QA engineers to execute randomized scenarios such as low memory availability, constrained network bandwidth, unexpected system restarts, suspend to ram, and garage mode.  Each condition is defined in JSON, which specifies the parameters for execution, while the executable component itself is implemented in a compiled or interpreted language such as Kotlin, Python, batch, or Unix shell script. This design provides flexibility across diverse testing environments.

Every test run uses a random seed to ensure repeatable execution paths, enabling engineers to precisely reproduce failure conditions during analysis.  By simulating the unpredictable behavior vehicles encounter on the road, the framework accelerates root cause identification, reduces debugging time, and strengthens software reliability before production deployment.  This approach ensures that infotainment systems perform consistently across a range of real-world operating conditions.

Qualifications

As a Senior Software Engineer at General Motors with extensive experience in Android Automotive and system integration testing, I am fully qualified to design and implement this project. My master’s-level education in Information Technology and bachelor’s degree in Computer Science strengthen my background in systems analysis, software architecture, and project leadership. I have hands-on experience with Kotlin, Python, Gradle, and automotive bench testing environments, all of which are essential to delivering a robust chaos-based testing solution for infotainment systems.

Purpose

Chaos engineering is “the intentional and controlled causing of failures in the production or pre-production environment to understand their impact and plan a better defense posture and incident maintenance strategy” (IBM, n.d.). Automotive infotainment applications frequently fail under unpredictable conditions such as low memory, power interruptions, or unstable network connections. Many failures result from the unpredictable combination of scenarios often missed in conventional linear testing. Long-running randomized tests can generate near-infinite combinations of stress conditions interwoven with the operations performed against an application’s triggering events. By executing randomized, reproducible event sequences, the framework enables developers to identify performance bottlenecks and system vulnerabilities early in development. Without it, organizations risk releasing software that functions reliably only under ideal conditions, leading to costly software updates and reduced customer satisfaction.

Stakeholders

- Development Team – Implements, extends, and maintains chaos-testing tool.

- QA Engineers – Executes scenarios, collects logs, and validate stability

- Vehicle Test Operations (Bench labs and emulator) – Provides environments for deployment and evaluation.

- Product Management – Approve tool adoption and prioritize reliability improvements.

Resources and Cost Estimate

| Resource / Description | Hours | Rate | Total |
| --- | --- | --- | --- |
| Senior Software Engineer (You – all roles) | 180 hrs | $89/hr | $16,020 |
| Hardware / Bench Setup | — | — | $1,200 |
| Tools, Licenses, Utilities (Using Github, IntelliJ and Android Studio) | — | — | $0 |
| Grand Total | — | — | $17,220 |

Schedule Overview

| Week | Focus Area | Details / Deliverables |
| --- | --- | --- |
| 1 | Architecture & Setup | Finalize system design, JSON schema, class structure, environment setup. |
| 2 | Operations Loader & Logger | Implement JSON loader, parameter mapping, and operation execution logs. |
| 3 | Executor (Core Chaos Engine) | Random operation selection, random seed control, basic recovery checks. |
| 4 | Application Monitor | Add process lifecycle and CPU/memory monitoring. Begin integrated testing. |
| 5 | Main Process Loop | Combine Loader, Executor, and Monitor into a working end-to-end run. |
| 6 | UI Development | Create simple UI for defining operations, starting/stopping tests, viewing logs. |
| 7 | Sample Application & Stress Validation | Develop a small infotainment-style app to fail under stress; validate logging and reproducibility. |
| 8 | Testing, Refinement & Documentation | Final debugging, test summaries, and preparation of the final deliverable report. |

Completion Plan

The Automotive Chaos Testing Framework will be completed independently by a single developer responsible for all roles, including architecture, coding, UI design, testing, and documentation. My experience with Android Automotive, Kotlin, Python, and system integration testing provides the necessary technical foundation. The project will focus on core deliverables, including the Chaos Engine, Operations Loader, Executor, Application Monitor, and a simple UI, all validated through a small infotainment-style test application. To manage scope, development will follow an eight-week plan emphasizing integration and reproducibility over feature volume. Additional Android development tools such as ADB will be used, along with select open-source libraries. Upon completion, the framework will demonstrate the feasibility and value of deterministic chaos testing in automotive test environments.

### References

IBM. (n.d.). Chaos engineering. IBM Think. https://www.ibm.com/think/topics/chaos-engineering